Case Study · Business Strategy # Reducing Churn at a B2B SaaS Start-up ——— Using onboarding, health scores and customer success to keep customers ORGANISATION LedgerLite (fictional) SECTOR Software as a service PREPARED BY Case writer: Your Name

# Contents

01  At a Glance	2

02  Background	3

03  The Challenge	3

04  Objectives	3

05  Approach	3

Phase 1: Find the value moment	3

Phase 2: Guided onboarding	4

Phase 3: Customer health	4

Implementation Timeline	4

06  Results	4

07  Lessons Learned	5

08  Analysis	5

09  Discussion Questions	5

10  Teaching Note	6

11  Appendix: Additional Exhibits	6

12  Conclusion	6

# 01  At a Glance

| Organisation | LedgerLite (fictional) |
| --- | --- |
| Sector | Software as a service |
| Location | Pune |
| Challenge | High monthly churn among small business customers |
| Solution | Guided onboarding, health scores and proactive success team |
| Timeframe | 6 months |

| −45% Monthly churn (sample) | +18 pts Activation rate | 6 mo Programme |
| --- | --- | --- |

Organisation and outcomes are illustrative; figures are sample data for teaching and templating purposes.

# 02  Background

LedgerLite sells simple accounting software to small businesses on a monthly subscription. Sign-ups were growing, but many customers cancelled within three months.

The team suspected that customers were not getting value quickly enough.

# 03  The Challenge

The company needed to reduce churn to make growth sustainable.

Many customers never completed set-up

Support was reactive

No early warning of at-risk accounts

Pricing confusion

We were filling a bucket with a hole in it.

— CEO, LedgerLite (fictional)

# 04  Objectives

Improve activation in the first 14 days.

Identify at-risk customers early.

Reduce monthly churn.

# 05  Approach

The team analysed product usage and redesigned the early customer experience.

## Phase 1: Find the value moment

Usage data showed that customers who created their first GST invoice in week one stayed much longer.

Cohort analysis

Exit surveys

Customer interviews

## Phase 2: Guided onboarding

A checklist, sample data and short videos guided customers to their first invoice.

In-app checklist

Template data

Welcome calls for larger accounts

## Phase 3: Customer health

A health score based on logins and key actions triggered outreach by the success team.

Health score

Playbooks

Monthly business reviews

## Implementation Timeline

| Period | Milestone | Notes |
| --- | --- | --- |
| Month 1 | Data analysis | Value moment identified |
| Month 2–3 | Onboarding redesign | A/B test |
| Month 4–5 | Health score and playbooks | Success team trained |
| Month 6 | Review | Pricing page updated |

# 06  Results

Customers reached value faster and fewer left.

| Metric | Before | After |
| --- | --- | --- |
| Monthly churn | 6.2% | 3.4% |
| Activation in 14 days | 41% | 59% |
| Support tickets per account | 2.3 | 1.6 |
| Net promoter score | 21 | 38 |

Exhibit 1: Key metrics before and after (sample data)

Chart placeholder — insert a before/after chart

Exhibit 2: Trend over the implementation period (sample data)

# 07  Lessons Learned

Define activation clearly. One key action predicted retention.

Be proactive. Reaching out early saved accounts.

Simplify pricing. Clear plans reduced confusion and cancellations.

# 08  Analysis

| What worked • Clear value moment • Health score | What was difficult • Data quality • Success team capacity |
| --- | --- |
| Opportunities • Annual plans • Partner accountants | Risks to sustain • Competitor discounts • Feature creep |

# 09  Discussion Questions

Use these questions for classroom discussion or self-study.

How did the team identify the value moment?

What should a customer health score include?

When is it worth offering a discount to a churning customer?

How would you measure the success team’s impact?

# 10  Teaching Note

Suitable for courses on SaaS business models, product management and customer success.

# 11  Appendix: Additional Exhibits

| Cohort | Retained |
| --- | --- |
| Before programme | 58% |
| After programme | 76% |

Exhibit 3: Retention by cohort (month 3) (sample data)

# 12  Conclusion

By focusing on early value and proactive support, LedgerLite made its growth more sustainable.