| Northwind Software Labs Product Team | MINUTES Ref: NSL/PROD/W15 |
| --- | --- |

# Weekly Product Review — Sprint 15

| Date | Monday, 13 April 2026 |
| --- | --- |
| Time | 11:00 AM – 12:00 PM |
| Venue | Meeting Room 2 / video call |
| Chaired by | Karthik Iyer, Engineering Manager |
| Minutes recorded by | Divya Menon, Product Analyst |

## Attendance

| Name | Role | Status |
| --- | --- | --- |
| Karthik Iyer | Engineering Manager | Present |
| Sneha Rao | Product Manager | Present |
| Divya Menon | Product Analyst | Present |
| Arjun Pillai | Tech Lead | Present |
| Meera Joseph | Design Lead | Present |
| Rahul Verma | QA Lead | Remote |

## Agenda

Sprint 14 review

Customer feedback

Release plan

Performance

## Discussion and Decisions

1. Sprint 14 review

All planned stories except the export feature were completed. The export feature slipped because of an API change.

Decision: Carry the export story into Sprint 15 as top priority.

2. Customer feedback

Support reported repeated requests for bulk editing and dark mode. Bulk editing affects more users.

Decision: Add bulk editing to the roadmap for next month; dark mode stays in backlog.

3. Release plan

The team discussed releasing version 2.4 on Thursday. QA needs one more day for regression testing.

Decision: Release moved to Friday after QA sign-off.

4. Performance

Dashboard load time has increased for large accounts.

Decision: Tech lead to profile queries and propose fixes by Wednesday.

## Action Items

| # | Action | Owner | Due date | Status |
| --- | --- | --- | --- | --- |
| 1 | Complete export feature | Arjun Pillai | 15 Apr 2026 | In progress |
| 2 | Draft bulk-edit spec | Sneha Rao | 17 Apr 2026 | Open |
| 3 | Regression testing for 2.4 | Rahul Verma | 16 Apr 2026 | Open |
| 4 | Profile dashboard queries | Arjun Pillai | 15 Apr 2026 | Open |

## Next Meeting

Next review: Monday, 20 April 2026, 11:00 AM.

The meeting ended at 12:00 PM with a vote of thanks by the chair.

| ____________________ | ____________________ |
| --- | --- |
| Karthik Iyer Chairperson | Divya Menon Recorded by |

Minutes are a summary of the discussion and are confirmed at the next meeting. Circulate within three working days.